## Slide 1
Joint Tactical Radio System
  Object Management Group
  8 Sept 2003
JTRS Joint Program Office
Col Steven A. MacLaird, USAF
Program Director
LTC Glen D. Lambkin, USA
Deputy Director
2001 Defense Standardization Program Award

## Slide 2: JTRS Program Elements
Cluster I
Army Lead
Cluster 2
USSOCOM Lead
Cluster 3
Navy Lead
Cluster 4
Air Force Lead
Cluster 5
Army Lead
Joint Software Communications Architecture
Various Weapon Platforms
“A-Kits”
Joint Waveforms
Joint Crypto Algorithms
Joint Networking/Gateway
Future Clusters
TBD
SCA Management and Oversight
  Configuration Control
  JTeL test & certification
Portable Software Waveforms (33)
  Configuration Control
  JTeL test & certification
Programmable Crypto Algorithms (29)
  Cluster 1 Crypto
    14 Algorithms for AIM Chip
  Sierra and Cornfield Crypto
    In work for near future use
Joint Networking and Gateway Functions
Programmable Cluster JTR Sets (B-Kits)
A-Kits - Integrate JTR Sets into Weapons Platforms
JPO Responsibility
Platform Manager Responsibilty
Cluster Manager Responsibility

## Slide 3: JTRS - RF Transformational Enabler
National Reconnaissance
FIA
NRO
National Surveillance
NMD
DSP
SBIRS
Military Reconnaissance
U-2
UAVs
RC-135
Military Surveillance
AWACS
Joint STARS
Hawkeye
P-3s
UAVs
Keys: - What is the Architecture?
- Quality of Service (Can you guarantee the length of time)
- What investment strategies do you invest in?
- SDR (JTRS)
- Who deals with antennas, batteries, and other technologies to integrate for the Warfighter?
Decision Makers
Information Mgt
BMC2
Communications
Terrestrial
GPS
JTRS
Airborne
Space
Current Force
Objective Force
ABCS/FCS Land Warrior Littoral Warfare
“JTRS is the single biggest opportunity to enable JV2020 warfighting capability”
Corporate VP (formerly USAF Special Projectsl)
International
Homeland
Security
OSD ACTDs:
Extending the Littoral Battlespace (ELB) {JTF Warnet}
Homeland Security Command and Control (HLSC2)
DARPA ATO Program:
Advanced Joint C4ISR Node (AJCN)
The SCA
Notes: This shows JTRS as the RF link in the transformational concepts

## Slide 4: JTRS Migration - Strategic Vision
Today
2010
and beyond
2020
Air Traffic Control
GATM
CATCC
Command
& Control
Air Traffic Control
GATM
CATCC
MISSION
Mission
Flt Mgmt
Air Traffic Control
GATM
CATCC
Cluster 2 & 5 – Handheld, Manpack, Embedded
Cluster 1 – Ground/Vehicular/Rotary Wing
Cluster 3 – Maritime/Fixed Site
C4ISR Communications
& Data Global Gateway
Mobility
C-17 SOLL
KE-767
(IBCT)
Flight Mgmt
Fighters
Bombers
Federal
State
Local
Homeland Security
* Federal, State, Local
* Federal, State, Local
* Coast Guard, FAA
* Civil
Cluster 4
JTRS
Strategic
Plan
SPACE

## Slide 5: The Transformational Plan
JTRS is the Enabler/Facilitator
  The evolutionary infrastructure for transition
  Underlying enabling capabilities
Ongoing WN System Development
  Spiral approach
  WNW IPT / Networking IPT
  Issue is bigger than a single system
    What IP Services/protocols/protocol stacks
Entities (Objects)
People
Force
Structures
Robots
Sensor
Platforms
Sensors
Weapons
Weapon
Platforms
Logistics
Platforms
Application Support Agents
Service Agents
Distributed
Computational Resources
Intra-networked Information Transport
GIG - BE
TCS
TUAVs
Strike
Naval Fires
UAVs
Space
TCS
CAOC
RSOC
CEC
TOCs
Airborne C2ISR
Grnd UVs (C2ISR)
DCGS
WIN-T
FCS
Wideband Network Efforts, Expert Staff, & Brief Way Forward

## Slide 6: Technology Oversight
JPO leading the way
with the Clusters
Technology
Awareness
Bulletin

## Slide 7: JTRS Program Buy-in Since Last DAB
Total
$ 3203.2M
FY 03 Presidents Budget
Total
$ 5,909.0M (562%)
Total
$1052.2M
FY 02 Presidents Budget
Source: FY 04 Presidents Budget
$ M | FY02 & prior | FY03 | FY04 | FY05 | FY06 | FY07 | FY08 | FY09 | Totals
JTRS JPO RDTE | 1925 | 62.9 | 134.7 | 91.6 | 62.8 | 55.9 | 28.8 | 27.3 | 656.7
Army RDTE | 110.9 | 95.6 | 270.8 | 194.1 | 122.5 | 82.6 | 57.0 | 31.4 | 964.8
Army Procurement | 0 | 0 | 1.9 | 159.2 | 165.6 | 194.4 | 185.1 | 189.8 | 896.1
Air Force RDTE | 4.0 | 18.3 | 54.0 | 52.1 | 112.8 | 77.9 | 52.6 | 37.0 | 409.7
Air Force Procurement | 0 | 0 | 0 | 6.8 | 134.8 | 486.0 | 537.5 | 567.6 | 1,732.8
Air Force O&M | 0 | 0 | 0 | 0 | 0 | 11.5 | 11.7 | 11.8 | 35.0
Navy RDTE | 8.8 | 19.9 | 87.9 | 84.1 | 57.7 | 11.0 | 9.7 | 7.1 | 286.3
Navy Procurement | 0 | 0 | 26.0 | 40.6 | 127.2 | 123.2 | 112.7 | 117.4 | 547.0
Navy O&M | 0 | 2.6 | 2.8 | 3.0 | 3.1 | 3.2 | 3.3 | 3.4 | 21.3
USMC RDTE | 0 | .6 | 8.1 | 8.7 | 4.1 | 3.7 | 1.6 | 1.6 | 28.4
USMC Procurement | 0 | 0 | 13.9 | 33.1 | 32.5 | 90.9 | 80.7 | 73.2 | 324.3
USSOCOM | 5.0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 5.0
OSD CWP | .6 | .6 | 0 | 0 | 0 | 0 | 0 | 0 | 1.2
Nunn Funding | .6 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | .6
TOTALS | 322.4 | 200.5 | 600.1 | 673.3 | 823.0 | 1,140.4 | 1,080.7 | 1,068.5 | 5,909.0
Totals may include rounding differences
Notes: This chart shows the current projected funding for FY04.
As you can see, the program has grown with regard to actual Service buy-in from a little over a billion dollars in the FY02 budget, to $3.2 Billion in FY 03.
The current conservative projection for the FY04 budget is $5.7 Billion.
This represents a 548% growth in Service participation in JTRS.

## Slide 8: JTRS Program Schedule
FY00
1 2 3 4
FY01
1 2 3 4
FY02
1 2 3 4
FY03
1 2 3 4
FY04
1 2 3 4
FY05
1 2 3 4
FY06
1 2 3 4
FY07
1 2 3 4
FY08
1 2 3 4
Development Evolution Architecture Maintenance
Lead Test Lab
Selection
Cluster 1 (Ground, Vehicular, Rotary Wing, TACP)
Cluster 2 (Handheld Phase I)
Cluster 3 (Maritime/Fixed-Site)
Cluster 5 (Embedded, Handheld, Manpack)
Cluster 4 (Airborne)
Software
Communications
Architecture
JTeL
JTRS Technology Lab
Waveforms
Crypto
Cluster 1
Cluster 2
Cluster 3
Cluster 4
Cluster 5
JTRS Waveform Application Library Development
V1.0
V2.0
V2.1
V2.2
MBITR – SCA ECP
Waveform Risk
Reduction
MS B
MS C
FUE
FUE
MS B
MS C
MS B
MS C
MS B
MS C
Pre-SDD
JTeL IOC
RFP
RFP
Today
AIM
Sierra
Cornfield
Notes: This chart shows how each of the purchases of JTRS work together. Dates are listed across the top with the next line showing the typical program development phases.
The SCA line shows it is evolving and will continue to be upgraded as new technology is introduced.
The Joint Program Office coordinates the program, and maintains the waveforms for Department of Defense, and make them available to the Clusters.
Each Cluster will acquire radios for all military services for a specific area. As new requirements are identified, new clusters will be formed.

## Slide 9: SCA Change Control Process
Process is defined on the SCA web-site at http://jtrs.army.mil/
Process is built into SCA web-site functionality
Draft
CP
Originator
Draft
CP
Originator
CP
Submitter
Initial
Virtual
Web
-
site
Posting
Initial
Virtual
Web
-
site
Posting
JTRS Program
CMB
Industry Review
Internal Review
Cluster 1 IPT
Other Clusters
Other interested parties
JPO
Acceptance of CP
Into
CM Process
Cluster 1 Vendors
Waveform Vendors
JTRS Staff
Industry
Government
Anybody
Else
Comments
Anybody
Else
Comments
CMB Member
Staff Review for
Cost, Schedule, Technical
Impacts
Technical
Advisory
Group
(TAG)
Internal
Web
-
site
Posting
Technical
Architecture
Group
(TAG)
Internal
Web
-
site
Posting
TAG
Recommendation
Include
Originator
Include
Originator
CM Gate-keeping occurs here
Block 1
Block 2
TAG
CMB
Members assess technical scope of the SCA Change Proposals
Members assess programmatic scope of the SCA Change Proposals
Web Visibility of TAG Recommended CPs

## Slide 10: SCA Evolution
SCA issues and change requests are posted on the SCA Change Proposal Portal
November 02 - CP Portal initiated with 71 items
Present – 110 Items have been submitted to Discussion Forum
Portal divided into three areas (Current number of items)
Discussion Forum – Unmoderated discussion of proposals by industry
  (39 proposals – 20 Core Framework, 12 Cleanup, 1 Service, 4 Security, 2 Waveform)
Technical Architecture Group (TAG) - JPO selected group responsible for final recommendation of CP disposition
  (40 CPs – 10 CF, 5 Cleanup, 13 Services, 12 Security)
Configuration Management Board (CMB) – Government organization responsible for adjudication and acceptance of CPs
  (30 pending recommendations)
TAG started - Feb. 03

## Slide 11: JTRS API Policy
The JTRS JPO has promulgated a policy to register Application Programming Interfaces (APIs)
  establish JTRS Program policy for API development
  establish JTRS Program policy for API control, approval, and standardization
  provide guidance to JTRS acquisition efforts as to appropriate contractor direction
API Policy Highlights
  Requires JTRS developers to use Registered APIs as applicable
  Requires JTRS developers to submit new APIs for industry review and registration
  Establish a process to publicize, accept and resolve comments on APIs

## Slide 12: JTRS JPO Interaction with OMG and SDRF
The JTRS JPO is committed to promoting the SCA as a world-wide industry standard for software radios
  Posting API recommendations from OMG & SDRF SW specification
  Continued development of SCA-based specifications through the SW Radio DSIG
  Identifying enhanced performance through new or updated OMG specifications
  Leveraging lessons-learned through SDRF software radio experiments and application of SDRF’s open source core framework

## Slide 13: Software Communications Architecture
Jan 04
Initial Submit
Projected Adoption
Note: All dates represent current OMG schedule, but may be extended to resolve standardization issues
Nov 02
Lightweight Services
Jan 03
SWRADO
March 03
Lightweight CCM
SCA Deployment & Configuration
Lightweight CCM
SWRADO
Lightweight Services
Deployment & Configuration
Lightweight Log Services
Schedule for standardization of SCA related specifications at the
Object Management Group (OMG)
Nov 03
Jun 03
Nov 02
Sep 03
Aug 02
Deployment & Configuration
Jun 02
Lightweight Log Services
??
Apr 2001

## Slide 14: Joint Waveform Schedule
FY02 FY03 FY04 FY05 FY06 FY07 FY08
Cluster 1 HW Stage Prototype EDM LRIP FRP
Obj Non-CL-1 CL-1 Non-Core Cluster 1 Core
Crypto
*SINCGARS (SCA Devel Support & Full Wf Devel)
*HAVEQUICK II
*Wideband Networking Waveform (WNW)
*EPLRS
*DAMA SATCOM 181/182/183
*Link 16
DAMA SATCOM 184
HF ISB w/ALE
HF SSB w/ALE
VHF ATC Data Link (8.33)
VHF ATC Data Link (25Khz)
STANAG 5066 (HF)
STANAG 4529 (HF)
HF ATC Data Link
SATURN
UHF AM/FM PSK LOS
VHF AM/FM (2 Wfs)
Link 4/4A (TADIL C)
Link 11 (TADIL A)
Link 11B (TADIL B)
VHF/ UHF FM Public Service (LMR)
COBRA
STANAG 4193 Mode S Level 4/5
Soldier Radio
IBS-M
DWTS (Digital Wideband Transmission System)
MUOS (ANSCAI)
Cellular radio & PCS
BOWMAN VHF
Link 22/NILE
VHF ATC Data Link (NEXCOM)
BOWMAN UHF/HF
Mobile Satellite Service (MSS)
AIM
Sierra
Cornfield
Each
Waveform
Lab Certified by JTeL
JTRS Technology Laboratory (JTeL)
IOC 31 Jul 2003
Today
KPP Waveforms
WFDevel. in Cluster 1
JPO-devel. WFs
JTeL Certification
(Average Time Shown)
“Was is” schedule
*ITALICS
Spiral Devel
Pre-SDD

## Slide 15: JTRS Technology Laboratory
JTeL Primer Brief Schedule
JTeL Initial Operational Capability (IOC) 31 July 03.
  Prep for IOC completed 15 Jul 03.
    WF Test Tool (WTT) - Initial capability complete – Test plans Complete
    JTRS Test App (JTAP) – Initial capability complete – Test plans Complete
  IOC achieved 31 Jul 03.
Open House to Industry 6/7 Aug 03
    225 RSVPs
    186 Industry/ Gov’t attendees
Test of Step 2C Radio with JTeL OE Test Tool (JTAP) begins wk of 18 Aug 03.
SCHEDULE
A
D – JTeL
Planning
E – JTeL Pilot
Program
FY01
FY02
FY03
FY04
FY05
FY06
C
B
F – JTeL IOC Capability
G – JTeL FOC Capability
E
F
G
D
A – JTRS Procurements
B – JTRS WF Need Lines
C – JITC WF Conformance
& Interoperability Test
Procedures
JITC
JTeL
JTRS
JTeL Status
Presented
Joint test community and Cluster 1- 4 test POCs
  @ JTRS Joint T&E IPT Feb 03/ Aug 03
Cluster 1 / Boeing Team – 20 Mar 03
MG Dick JFCOM/J8- Mar 03 –(Modified Primer)
Cluster 2 Block 1 – 27 May 03
Custer 3 (Industry Day) – 18 Jun 03
CUBIC – 23 Apr 03
ATC – 28 May 03
Boeing (COBRA) – 18 Jul & 6 Aug 03
Scheduled
Comanche - Sep 03
Documents Available
JTeL
IOC
31 Jul 03
JTeL Primer and Primer Brief v.07
Waveform T&E Plan v 1.2
Operational Environment T&E Plan v 1.0
Portability Assessment Plan v.73
JITC WF Test Procedures
  Have Quick II (Classified)
  SINCGARS (Classified)
  VHF AM
  VHF FM
  UHF AM/FM PSK LOS
  MIL STD 188-181/182/183
  STANAG 5511 (Link 11 HF)
  VHF ATC AM
  STANAG 4203
Notes: The JTRS Mission is to procure radios to support the warfighter’s C4I mission in the 21st century. As recent events have proven, missions today unfold very rapidly, involve multiple services and allies, and often change mid-stream. Legacy systems are still the mainstay, but newer capabilities and data rates are mandated for our warfighters to retain information dominance. This will require shortening the present radio concept-to-fielding cycle considerably, and that requires a paradigm shift that JTRS has undertaken. By designing and procuring a software defined radio, tomorrow’s warfighter will be able to update its radio’s capabilities in the field or reconfigure a single radio to perform multiple missions within a short period of time. Finally, this new capability must be affordable as budgets are always tight.
The JTeL Mission is to provide testing and certification of all JTRS products; serve as the repository for all certified JTRS waveforms; and provide expertise in Software Defined Radio technology. To accomplish this, JTeL has established four phases; (1) planning and organization, (2) pilot programs to flush out the process and the test tools, (3) Initial Operational Capability to begin T&E of JTRS Products, followed by (4) Full Operational Capability. The Objective is to assure that all JTRS Waveforms are thoroughly tested before “certified” and maintained in the Information Repository. Conditionally accepted waveforms must be compliant with the SCA and Security requirements, be ported to representative JTR Sets, and demonstrate performance that is compliant with the appropriate MIL-STDs/STANAGs and interoperable with selected legacy radios. Complete certification requires that the conditionally accepted waveform be integrated into a JTR Set and passes both the security verification test and the JITC Conformance and Interoperability tests.

## Slide 16: JTRS – International Programs
Payoffs
Promotes the use of the Software Communications Architecture (SCA) an as international standard for software defined radios
Enhances coalition interoperability
Leverages allied expertise in SCA waveforms
US – United Kingdom
Promotes US - UK tactical interoperability through BOWMAN – VHF software development
Enhances Waveform Description Language (WDL) technology development
US – Japan
Promotes interoperability through a Japanese developed wideband waveform.
Improved broadband antenna and Ad-hoc adaptive networks technologies
US – Sweden
Promotes interoperability using private mobile radio networks in peace keeping operations
Will obtain a Software Communications Architecture (SCA) compliant TETRA waveform
US – Canada
CRC – SCA Core Framework made available to Academia & research
  8K Web hits, and 6K downloads to date

## Slide 17: JTRS Domestic Interaction
separation. The Joint Tactical Radio System’s (JTRS) Software Comm- unication Architecture (SCA) is an example of an open-architecture software defined radio system currently under development for terrestrial-based, tactical radios.
Federal Agencies & Commissions
NASA
Future Aerospace Commission &
HLS Task Force
FEMA
Homeland Security Task Force
USCG HQ
National Guard
Bureau
FBI
FAA
Cabinet
Departments
Justice
Treasury
State
Others:
FLEWUG - Federal Law Enforcement Wireless User Group
PSWN - Public Service Wireless Network
ERNI WG - Emergency Response Network Integration Working Group
NIUSR - National Institute for Urban Search and Rescue (NIUSR)
May 2003 RFI for HLS SCA-compliant Single Channel Radio Closed. Awaiting Fed Agency feedback.